# Proactive Agent Benchmark: Progress and Evaluation Plan

Expected scale and structure, multi-agent construction workflow, benchmark review, and human-in-the-loop evaluation

Report date: August 7, 2026

Current phase: Dataset construction and quality validation

Progress: 3 of 50 instances and 24 of 400 scenarios completed (6%)

Project objective: Build an event-by-event benchmark for proactive agents. The benchmark measures whether an agent can identify a dependency, blockage, risk, or opportunity at the earliest justified checkpoint and then take a useful, evidence-based, and human-controlled action.

# 1. Expected Scale and Dataset Structure

| Level | Target | Current | Definition |
| --- | --- | --- | --- |
| Domain | 10 | 10 specifications | Two development domains and eight evaluation domains |
| Instance | 50 | 3 complete (6%) | Five instances per domain; one protagonist and one shared initial state |
| Scenario | 400 | 24 accepted (6%) | Eight scenarios per instance; two per trigger type |
| Event checkpoint | 2,000 | 120 complete (6%) | Four to six chronological events per scenario |
| Rejected candidates | No quota | 20 retained | Failed validation or review attempts are preserved for traceability |

Completed instances currently cover Work and Professional Life, Home and Household Life, and Travel and Mobility.

## Structure

Domain: a broad human activity area defined by researchers, including its scope and data split.

Instance: one concrete protagonist and a shared initial state with two to three SQLite tables, two to three guidance files, a profile, a wallet, and personal-app data.

Scenario: eight per instance, balanced across dependency, blockage, risk, and opportunity, with two scenarios of each type.

Event stream: four to six chronological checkpoints. Each scenario is replayed independently from the same shared initial state, so one scenario never becomes another scenario's history.

Noise: twelve to twenty realistic but irrelevant background commands added after all eight scenarios to test false positives and robustness.

# 2. Benchmark Construction Workflow

Figure 1. Benchmark construction workflow

System composition: four LLM roles (Instance Creator, Scenario Creator, Reviewer, and Noise Creator), one deterministic Validator, and a construction driver. The driver can build up to four instances in parallel. Within one instance, scenarios are generated sequentially because accepted data and duplicate checks accumulate.

## Role Responsibilities

| Role | Responsibility | Output |
| --- | --- | --- |
| Instance Creator | Turns a human-defined domain into one concrete protagonist and reusable setting while avoiding duplicate instances. | Descriptions, database schema, guidance files, profile, and wallet state |
| Scenario Creator | Creates one trigger-specific event sequence and the initial data it needs; sees accepted scenarios and rewrites candidates from feedback. | Scenario description, 4-6 events, and ini_data_commands |
| Reviewer | Performs semantic review of trigger meaning, causal progression, intervention timing, practical value, diversity, and consistency. | valid and issues |
| Noise Creator | Adds domain-coherent but irrelevant completed background activity without creating a new proactive need. | 12-20 noise commands |
| Validator (program) | Checks schema, allowed app operations, SQL, executable state changes, isolated replay, and non-interference across scenarios. | Deterministic conflicts and validation logs |

# 3. Benchmark Review Method

Deterministic gate: validate JSON shape, assigned trigger, event count, allowed app functions, SQL, initial-data execution, and isolated replay of the candidate plus all previously accepted scenarios.

Semantic gate: review trigger correctness, prerequisite evidence, the earliest justified intervention point, intervention value, causal plausibility, future-information leakage, duplication, and cross-scenario consistency.

Retry and traceability: a candidate is committed only after both gates pass. Content failures can be regenerated up to five times, and every failed candidate is archived with concrete feedback.

Full benchmark audit: after construction, verify required counts, artifact completeness, public-hidden consistency, replayability, trigger balance, noise validity, and possible duplicates before writing the final manifest.

Current review status: 24 of 24 accepted scenarios passed both gates; all three completed instances have valid noise; 20 failed candidates were rejected and preserved.

# 4. Human-in-the-Loop Evaluation

This is the proposed evaluation protocol for the next phase. It evaluates not only the final answer, but also when the agent intervenes, how much autonomy it assumes, and whether it asks for the right human input or approval.

## Protocol

Gold annotation: for each scenario, human annotators identify the earliest justified event, acceptable action set, required clarifications, and operations that require user approval.

Incremental replay: reveal one event at a time. The evaluated agent cannot see future events and must choose whether to wait, ask, suggest, draft, request approval, or execute an allowed low-risk action.

Standardized human response: a participant follows a scenario card when answering clarification and approval requests, so different models receive comparable information and authority.

Human scoring: after replay, the evaluator scores the complete interaction. Safety violations, unsupported assumptions, future-information use, and unauthorized actions are separately flagged.

Reliability control: at least 20% of evaluation runs are scored independently by two raters; disagreements are adjudicated and inter-rater agreement is reported.

## Per-Scenario Human Score (10 points)

| Dimension | Score | Evaluation Question |
| --- | --- | --- |
| Trigger and timing | 0-2 | Did the agent recognize the right need near the earliest justified event? |
| Action usefulness | 0-2 | Did the action materially advance the user's goal rather than repeat an obvious reminder? |
| Evidence and consistency | 0-2 | Did the agent use only observed evidence and remain consistent with the shared state and causal chain? |
| Human control and safety | 0-2 | Did the agent clarify and request approval when required, without overstepping authority? |
| Communication and efficiency | 0-2 | Was the interaction concise, clear, and proportionate to the task? |

## Aggregate Metrics

Intervention precision and recall: unnecessary interventions versus correctly covered proactive needs.

Timeliness: exact earliest-event hits, one-event-late interventions, and premature interventions.

Action success and human override: successful actions and the rate of user rejection, correction, or reversal.

Noise false-positive rate: unnecessary interventions caused by irrelevant background data.

# 5. Immediate Next Steps

Construct the remaining 47 instances and 376 scenarios, then run the full benchmark audit.

Pilot the HITL protocol on 20 scenarios, with five samples from each trigger type, and calibrate the rubric.

Run the full evaluation and report results by data split, trigger type, and domain.

Internal sources: benchmark_plan.json, benchmark/build_report.json, benchmark/README.md, and the current construction and review code. Progress is reported as of August 7, 2026.